# Build Request: ALDEA Task Manager Web App

## Goal

Build a simple internal web app that replaces the current Google Sheets task dashboards while keeping the existing Google Sheet as the backend database for v1.

The current system already exists in Google Sheets:

- Master task sheet

- General dashboard

- Personalized dashboards

- Mark Done checkbox

- Archive Done script

- Priority section logic

- Email based team workflow

The web app should recreate that logic in a cleaner interface.

## Core Stack

Use:

- Next.js

- Vercel

- Google Sheets API

- Google OAuth login

- Gmail API or Google Workspace email sending

- Existing Google Sheet as the database

Keep v1 simple. Do not introduce Supabase or another database unless necessary.

## Authentication

Users log in with Google.

Only approved emails can access the app.

Roles:

- Admin

- User

Admin can see all tasks. User can only see tasks where Owner Email or Owner matches their account.

## Google Sheet Backend

Use the existing Master Google Sheet as source of truth.

Main task tab:

2_TASKS

Columns:

Field

Task ID

Task

Owner

Area

Priority

Status

Due Date

Next Action

Blocker

Link

Notes

Add these columns if needed:

Field

Owner Email

Created At

Updated At

Completed At

Archived At

Reminder Sent At

## Task Rules

A task is complete only when:

Status = Done

Do not use a separate Done checkbox as database state.

Allowed statuses:

- To Do

- Doing

- Waiting

- Blocked

- Done

Allowed priorities:

- Urgent

- High

- Medium

- Low

Areas should be read from setup or hardcoded for v1:

- Sales

- Legal

- Finance

- Banks

- Construction

- Marketing

- Operations

- Admin

## Views

### Admin Dashboard

Admin can see:

- All tasks

- Filter by Owner

- Filter by Area

- Filter by Status

- Filter by Priority

Admin can:

- Create task

- Edit task

- Assign owner

- Change status

- Change due date

- Archive done tasks

### Personal Dashboard

User sees only their own tasks.

No selector needed.

Show sections in this order:

- Overdue

- Blocked

- Waiting

- This Week

- Open Urgent / High Priority

A task must appear in only one section.

Use this hierarchy:

- Overdue wins over everything

- Blocked wins over Waiting, This Week, and Priority

- Waiting wins over This Week and Priority

- This Week wins over Priority

- Priority is last

Examples:

- Urgent and Blocked appears only in Blocked

- Waiting and Urgent appears only in Waiting

- Blocked and Overdue appears only in Overdue

- Urgent and due this week appears only in This Week

## Counters

At the top of each dashboard, show counts for:

- Overdue

- Blocked

- Waiting

- This Week

- Open w Priority

Each counter should link or scroll to that section.

## Task Actions

Each task card or row should include:

- Task ID

- Task

- Area

- Priority

- Status

- Due Date

- Next Action

- Blocker

- Link

- Notes

User actions:

- Mark Done

- Change status to Waiting or Blocked

- Add or edit short note

- Open attached link

Admin actions:

- Full edit

- Reassign

- Archive

## Mark Done Logic

When user clicks Mark Done:

- Update the matching row in Google Sheets

- Set Status to Done

- Set Completed At timestamp

- Remove from active dashboard

## Archive Logic

Admin can click Archive Done Tasks.

Archive action should:

- Find rows where Status = Done

- Copy them to archive tab

- Add Archived At timestamp

- Remove them from active task tab

Archive tab:

3_ARCHIVE

## Email Reminders

Add scheduled reminder logic.

Use Vercel Cron.

Daily reminder email should:

- Run once per morning

- Check tasks due today or overdue

- Group tasks by owner

- Send each owner one email summary

- Sender should be the ALDEA Gmail or authorized Gmail account

Email should include:

- Overdue tasks

- Due today tasks

- Task ID

- Task

- Due Date

- Priority

- Link to the app

Avoid sending duplicate reminders on the same day.

Use Reminder Sent At to track this.

## Design Direction

Keep the interface simple and calm.

Use a clean internal dashboard style.

Mobile friendly.

No complex Kanban board for v1.

Preferred layout:

- Top counter bar

- Vertical task sections

- Simple task cards

- Clear Mark Done button

## v1 Scope

Build only:

- Login

- Admin dashboard

- Personal dashboard

- Task list by section

- Create and edit tasks

- Mark Done

- Archive Done

- Daily email reminders

- Google Sheet backend

Do not build:

- Chat

- Comments threads

- File uploads

- Complex notifications

- Recurring tasks

- Calendar integration

- Mobile app

- Supabase database

## Success Criteria

The app is successful if:

- Tasks are entered once

- Users only see their own tasks

- Admin sees everything

- Task sections match the current Google Sheet logic

- Mark Done updates the Master Sheet

- Daily email reminders work

- No one needs separate personal Google Sheets anymore

## LOGIN SETUP & SHARED SHELL

Multiple apps are going to be connected within the ALDAE ecosystem. We must build an ALDEA shared shell with one login and one launcher screen. After authentication, the user should land on a simple app picker that shows the ALDEA apps they have access to, starting with Signal Tracker and the new Task Manager. Keep the apps separate, but route them from the same entry point so the experience feels unified and can grow cleanly.

Signal Tracker must be connected to the shared shell and remain fully functional inside it. The launcher should also remember the last app used, and the system should be structured so app access can be controlled per user later. The goal is one identity, one doorway, multiple ALDEA apps.

Signal Tracker should be migrated into the shared shell without losing its current login flow, CRM connection, or existing behavior. Preserve the current Signal screens and data wiring, then route them from the launcher as one of the available ALDEA apps.